Project Planning Phase

PocketSmart AI - Planning Logic

Sprint = fixed period in which the team works to complete a selected set of tasks. Epic = a large functional area broken into smaller user stories. Story points represent relative effort using Fibonacci-style values 1, 2, 3 and 5.

Story Point Scale

| Story Point | Effort |
| --- | --- |
| 1 | Very easy task |
| 2 | Normal task |
| 3 | Moderate task |
| 5 | Difficult task |

Sprint 1

| Epic | User Story | Story Points |
| --- | --- | --- |
| Authentication & Account (Epic 1) | User Registration (USN-1) | 2 |
|  | Login & Session (USN-2) | 2 |
| Dashboard & Planner Access (Epic 2) | Dashboard (USN-3) | 2 |
| Home Planning (Epic 3) | Home Planner Input & Generation (USN-4) | 5 |
| Party Planning (Epic 4) | Party Planner Input & Generation (USN-5) | 5 |

Total Story Points in Sprint 1 = 2 + 2 + 2 + 5 + 5 = 16

Sprint 2

| Epic | User Story | Story Points |
| --- | --- | --- |
| Jewelry Planning (Epic 5) | Jewelry Planner (USN-6) | 3 |
|  | Outfit Image Processing (USN-7) | 3 |
| AI Recommendation (Epic 6) | Gemini AI Recommendation Generation (USN-8) | 5 |
| Budget Control (Epic 7) | Budget Validation & Over-Budget Check (USN-9) | 3 |
| Reliability (Epic 8) | Fallback Recommendations (USN-10) | 2 |
| History & Shopping (Epic 9) | History & Shopping Search Support (USN-11/USN-12) | 3 |

Total Story Points in Sprint 2 = 3 + 3 + 5 + 3 + 2 + 3 = 19

Total Story Points and Velocity

Total Story Points = 16 + 19 = 35

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Planned Average Velocity = 35 / 2 = 17.5 Story Points per Sprint

This planning is a project-based estimation for the supplied PocketSmart AI implementation; actual completed velocity should be updated from the team's sprint tracker.