Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | To be filled |
| Project Name | PocketSmart AI |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register with username, email, password and confirmation. | 2 | High |  |
| Sprint-1 | Login & Session | USN-2 | As a user, I can log in using username and password and access protected pages. | 2 | High |  |
| Sprint-1 | Dashboard | USN-3 | As a user, I can access the dashboard and choose Home, Party or Jewelry planner. | 2 | High |  |
| Sprint-1 | Home Planner | USN-4 | As a user, I can generate a budget-aware home recommendation from rooms and required items. | 5 | High |  |
| Sprint-1 | Party Planner | USN-5 | As a user, I can generate a budget-aware party plan using event and guest details. | 5 | High |  |
| Sprint-2 | Jewelry Planner | USN-6 | As a user, I can generate jewelry recommendations from occasion, style, metal and budget. | 3 | High |  |
| Sprint-2 | Jewelry Image Support | USN-7 | As a user, I can optionally upload an outfit image for jewelry planning. | 3 | Medium |  |
| Sprint-2 | AI Recommendation | USN-8 | As a user, I can receive structured personalized recommendations from Gemini AI. | 5 | High |  |
| Sprint-2 | Budget Validation | USN-9 | As a user, I can see estimated total and an over-budget warning when necessary. | 3 | High |  |
| Sprint-2 | Fallback | USN-10 | As a user, I can still receive sample recommendations when Gemini is unavailable. | 2 | High |  |
| Sprint-2 | History & Shopping | USN-11/12 | As a user, I can view saved history and open safe search links for recommended items. | 3 | Medium |  |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 6 Days | 17 Feb 2025 | 22 Feb 2025 | 16 | 22 Feb 2025 |
| Sprint-2 | 19 | 6 Days | 24 Feb 2025 | 01 Mar 2025 | 19 | 01 Mar 2025 |

Velocity

Total Story Points = 16 + 19 = 35

Number of Sprints = 2

Planned Average Velocity = 35 / 2 = 17.5 Story Points per Sprint

Burndown Chart

For a 35-point two-sprint plan, the ideal remaining-work line starts at 35 points and reaches 0 at the end of Sprint 2. The actual burndown should be updated using the team's daily completed story points.

| Checkpoint | Ideal Remaining Points | Actual Remaining Points |
| --- | --- | --- |
| Start | 35 | 35 |
| Sprint-1 End | 19 | 0-19 depending on daily completion |
| Sprint-2 End | 0 | 0 |

Team Members and actual completion values should be filled by the project team. Dates above are a planning schedule, not a claim about historical completion.